Video Game: “Project Egress” Project Scope

Project Objective:

We plan to create a video game titled “Project Egress” that is 2-D and level-driven with puzzle solving elements mixed in. We will make our project with Piskel, Visual Studio Code, and Unity, which uses C#. The game itself will be focused on utilizing a unique mechanic centered around paint and its ability to coat surfaces and grant a variety of different abilities. As you progress throughout the game, each ability will be highlighted in its entirety. Additionally, different mechanisms to spread and scatter the paint will also be available and will provide subtle variety to the already interesting paint system. The levels won’t be plain either as they will have a variety of stage elements, instead of traditional enemies, to trap or endanger the character such as spike traps and moving platforms. In terms of art, although it won’t be as important as any of the coding, a lot of time will be spent to at the very least make the game presentable and enjoyable. Our game is meant to provide a unique and fun experience styled like a retro game with modern flair and our goal is to showcase all of the game's interesting elements in the main, level-focused game as well as a sandbox mode.

Deliverable:

The progress for this project will be kept track of via the biweekly presentations, any progress reports, the midterm and final reports, and our final product itself (as an executable) or the actual level-based game and sandbox to play.

Milestones:

Weeks 1-2

- Set up virtual machine

- Learn C#

- Proposal presentation

Weeks 3-4

- Create a simple playground area with placeholders

- Get character movement done

- Potentially 1 color

Weeks 5-6

- Start level design

- Finish all paint colors (tweak later if needed)

- Start designing actual game assets instead of placeholders (character/background/level decorations etc.)

Weeks 7-9

- Have a few levels done and a well designed sandbox

- Continue working on replacing placeholders

Week 10

- Focus on making what we have done look nice

- Midterm (around this time)

Weeks 11-15

- Design more levels

- Make some unique tools

- Design a HUD to see things like currently equipped colors and tool

Weeks 16-20

- Same as weeks 11-15

- If time permits we can start adding story and potentially a final level but if not then polish previous things

- Final Presentation

In Scope:

- Platforming movement

- Paint firing

- At least two different paint tools

- Producing a solid, level-based system that features at least one level per paint type roughly

- Creating at least three to four different paint types to be showcased with the abilities they provide

- Making a sandbox mode to showcase the unique features the game provides

- Art for the character, paint tools, levels, and logo/background for the game

- Credits

- Game settings

Reach Goal:

- Creating three to four different paint tools

- Cooler art for the character, paint tools, levels, and logo/background for the game

- Unique stage elements and puzzles for the character to progress through with the paint system

- Story with a distinctly different final level

- Add a level select area to Sandbox

- Depending on how we decide to make levels we could make a polished Mario Maker esque level editor

- Speedrun feature

Out of Scope:

- Collectable system

- Fully animated cutscenes in story

- Online sharing system for level editor

- Mobile and console port